## Slide 1: Three State Data Warehouse
Cassie Archuleta
carchuleta@air-resource.com
Shawn McClure
shawn.mcclure@colostate.edu
Tom Moore
tmoore@westar.org
June 20, 2014
Progress Update for 3SDW Development Project

## Slide 2: Development Tech Team
WESTAR – Tom – Project lead
CIRA – Shawn – Oversight and lead CIRA developer
  NEW @ CIRA
    fulltime DB programmer - will join in late July
    50% FTE programmer/DW development coordination – will join around July 1
ARS – Cassie – Facilitation assistance through August (transition to CIRA)
UNC – Zac – Support for website design elements, modeling data generation, access and evaluation needs.
ENVIRON – Ralph – Support for modeling data generation, access and evaluation needs.

## Slide 3: Major Project Elements
Modeling Package Download/Upload Tools
  Progress update today focuses on NEPA modeling package download
Download/Upload permissions/tracking tools for project managers
Model Results Evaluation Tools
Emissions Inventory Viewing Tools
Monitored Data Viewing Tools?
  Not currently in the design documents, but there has been some discussion of incorporating existing/new monitoring data summary tools

## Slide 4: NEPA Data Package Download
Current Status:
Several stakeholders volunteered on 5/6 call to participate in process to refine identification of data package interface needs
Every other week “Design Team” calls have alternated with “Technical Team” calls
Interface needs identified by these groups have been incorporated into a NEPA data package download use-case scenario
Test cases for implementation are NEPA data package requests from ENVIRON (internal test) and AECOM (external test)
  Committed to providing data packages manually ASAP
  Will continue to develop 3SDW test cases around these packages after initial delivery

## Slide 5
Some elements of the NEPA Data Package Download use-case scenario:
Register
Accept site terms and conditions
Browse and select available projects and associated data packages
Fill out and submit a data request form
  User completes a form identifying proposed modeling protocol elements and other important considerations, including:
    Project information (e.g. project sponsor and proposed use)
    Proposed model methodology
      Description will contain metadata for available 3SDW “package” (e.g. model versions, grid domain, emissions scenarios, etc.)
      User must either verify use of 3SDW configuration or describe any differences in proposed use
Wait for permissions
  Need to develop details for an automated/manual permission process that involves project sponsors/managers
NEPA Data Package Download

## Slide 6
Some elements of the NEPA Data Package Download use case scenario (continued):
Download data package/enter mailing information
Configure model run
  For NEPA examples, data package for model run will include
    Input and output files that support a “no-action” scenario
    User would run same package in a comparable manner with emissions modifications representing “proposed action” and “alternative action(s)”
Run a benchmark test
  Need a QA/QC test to determine that user model run configuration is comparable to 3SDW configuration
  User instructions to run a benchmark test and submit/evaluate results are under development
Complete model runs
NEPA Data Package Download

## Slide 7: Model Results Evaluation
After model runs are complete, the 3SDW will support some model evaluation tools.
Current status
  Modelers have defined 5 key visualization tools for model results evaluation
    Time series plots
    Scatter plots
    Soccer plots
    Fraction bias spatial maps
    Mean bias spatial maps
  For existing 3SDW packages, flat files of visualization products have already been generated
  First iteration of 3SDW will allow user to navigate through and view existing flat files
Future implementation
  User uploads their own modeling results for evaluation purposes
  3SDW facilitates generation of model evaluation plots/products dynamically

## Slide 8: Near-term goals
Continue to develop and implement NEPA data package download/evaluation use-case scenarios
Implement model evaluation tools that navigate flat files
Develop detailed use-case scenarios for
  Project manager access
    E.g., log-in and see who accessed your project, what files were requested/provided, QA/QC results, etc.
  Model evaluation (dynamic tools)
  Emissions scenario visualization tools
  Monitoring data visualization tools
    Determine if other websites provide adequate tools to avoid duplicating efforts